Mini Student Portal

Frontend Development Plan & Copilot Agent Prompt Guide

Team: Standup Comedians

Project: ASPM — Mini-Flex (Mini Student Portal)

Duration: 8 Weeks  |  Tool: GitHub Copilot with GPT-4.5 Codex Agent

# 1. Project Overview

The Mini Student Portal (Mini-Flex) is a web-based academic management system built for three user roles: Admin, Teacher, and Student. This document defines the complete frontend development plan and provides structured agent prompts for GitHub Copilot to implement every screen identified in the wireframes, WBS, and workflow diagram.

| Field | Detail |
| --- | --- |
| Project Name | Mini Student Portal (Mini-Flex) |
| Team | Standup Comedians |
| Agent Tool | GitHub Copilot with GPT-4.5 Codex (Agent Mode) |
| Timeline | 8 Weeks |
| User Roles | Admin, Teacher, Student |
| Scope | Frontend only (UI/UX), no backend integration in this phase |

# 2. Screens to Build (From Wireframes)

The following screens have been identified directly from the wireframe images provided. No additional screens are added beyond what is in the wireframes and WBS.

## 2.1 Authentication

- Login Page — Logo, Username input, Password input, Login button, CAPTCHA placeholder

## 2.2 Admin Module

- Admin Dashboard — Total Students count, Total Teachers count, Total Courses count, Recent Activity list

- Manage Users Page — User list table (ID, Name, Email, Department, Status, Actions), Search bar, Student/Teacher filter tabs, Pagination, Edit and Delete buttons

- Register New User Page — User Type toggle (Student / Teacher), First Name, Last Name, Email, Phone, Department, Student ID / Employee ID, Date of Birth, Gender, Address, Cancel / Reset Form / Register User buttons

## 2.3 Teacher Module

- Teacher Dashboard — Total Classes, Total Students, Pending Tasks stats, My Classes list with View button per course

- Mark Attendance Page — Select Class dropdown, Date field (DD/MM/YYYY), Session field (Morning/Evening)

- Manage Marks Page — Select Class dropdown, Assessment Type dropdown

## 2.4 Student Module

- Student Dashboard — CGPA Display, Total Courses, Avg. Attendance, Current Semester stats, Enrolled Courses list with credits

- My Profile Page — Full Name, Student ID, Email, Phone, Department, Batch (all read-only)

- Attendance Page — Per-course attendance card: Course Code, Course Name, attendance %, Present/Absent/Total counts, progress bar

- My Marks Page — Per-course marks table: Assessment (Quiz 1, Assignment 1, Mid Term, Final, Total), Total Marks, Obtained, Percentage, Grade

## 2.5 Shared

- Sidebar navigation with profile picture placeholder and user ID

- Top navbar with system name/logo, user name display, Logout button

# 3. Recommended Technology Stack

The following stack is recommended for the frontend. It is standard, well-supported by GitHub Copilot, and suitable for an 8-week academic project.

| Layer | Technology | Reason |
| --- | --- | --- |
| UI Framework | React 18 | Component-based, strong Copilot support |
| Routing | React Router v6 | Role-based routing & protected routes |
| Styling | Tailwind CSS | Rapid utility-first styling matching wireframes |
| State Management | React Context API | Lightweight, suitable for this scale |
| Dummy Data | JSON files / useState | No backend required in frontend phase |
| Icons | Lucide React | Clean icon set, easy with Copilot |
| Charts (Analytics) | Recharts | Simple bar/line charts for marks & attendance |
| Build Tool | Vite | Fast dev server, easy setup |

# 4. Project Folder Structure

Use this exact folder structure when prompting Copilot to scaffold the project:

src/

components/

shared/         <- Navbar, Sidebar, ProtectedRoute

auth/           <- LoginPage

admin/          <- AdminDashboard, ManageUsers, RegisterUser

teacher/        <- TeacherDashboard, MarkAttendance, ManageMarks

student/        <- StudentDashboard, MyProfile, Attendance, MyMarks

context/

AuthContext.jsx <- Role state, login/logout logic

data/

mockStudents.js

mockTeachers.js

mockAttendance.js

mockMarks.js

App.jsx           <- Route definitions

main.jsx

# 5. 8-Week Frontend Development Plan

| Week | Tasks | Deliverable |
| --- | --- | --- |
| Week 1 | Project setup (Vite + React + Tailwind + React Router). Scaffold folder structure. Build Navbar and Sidebar shared components. Build Login Page with role toggle (Admin/Teacher/Student) and form validation. | Login Page + Shared Layout |
| Week 2 | Implement AuthContext with role-based state. Set up protected routes in App.jsx. Mock user data in JSON. Role detection redirects user to correct dashboard on login. | Auth Context + Routing |
| Week 3 | Build Admin Dashboard (stats cards + recent activity list). Build Manage Users page (table with search bar, filter tabs, pagination, Edit/Delete buttons). Wire with mock data. | Admin Dashboard + Manage Users |
| Week 4 | Build Register New User page (User Type toggle, full form, Cancel/Reset/Register buttons, validation). Build Teacher Dashboard (stats cards + My Classes list with View button). | Register User + Teacher Dashboard |
| Week 5 | Build Mark Attendance page (Select Class, Date, Session fields + student list UI). Build Manage Marks page (Select Class, Assessment Type + marks input table UI). | Teacher Attendance + Marks Pages |
| Week 6 | Build Student Dashboard (CGPA display, stats, Enrolled Courses list). Build My Profile page (read-only personal/academic info). Wire all with mock student data. | Student Dashboard + Profile |
| Week 7 | Build Attendance page (per-course cards with progress bars). Build My Marks page (per-course tables with Assessment, Total, Obtained, Percentage, Grade columns). Add basic analytics chart for performance trends. | Student Attendance + Marks Views |
| Week 8 | UI polish: consistent colors, spacing, responsive layout. Fix any broken navigation or routing. Full role-based navigation testing (Admin, Teacher, Student flows). Final review against wireframes. | Polished Complete Frontend |

# 6. GitHub Copilot Agent Prompts

Use these prompts in GitHub Copilot's Agent Mode (chat panel in VS Code). Run them in order, one at a time. Each prompt builds on the previous. Do not skip steps.

## Prompt 1 — Project Scaffold

Paste this into Copilot Agent:

Set up a new React 18 project using Vite. Install and configure:

- Tailwind CSS v3

- React Router v6

- Lucide React (for icons)

- Recharts (for charts)

Create this exact folder structure inside /src:

components/shared/

components/auth/

components/admin/

components/teacher/

components/student/

context/

data/

Create placeholder index files in each folder.

Do not add any features yet. Just scaffold the structure.

## Prompt 2 — Mock Data Files

Paste this into Copilot Agent:

Create the following mock data files in /src/data/:

mockUsers.js — Array of 7 users with fields:

id (e.g. ID-0001), name, email, department, status (Active), role (Student or Teacher)

mockStudents.js — One student object with:

name, studentId, email, phone, department, batch,

cgpa (e.g. 3.45), totalCourses, avgAttendance, currentSemester,

enrolledCourses: array of { code, name, credits }

mockAttendance.js — Array of course attendance objects with:

courseCode, courseName, percentage, present, absent, total

mockMarks.js — Array of courses each with:

courseCode, courseName,

assessments: [{ name, total, obtained, percentage }] plus a grade field

mockTeacher.js — One teacher object with:

name, teacherId, totalClasses, totalStudents, pendingTasks,

classes: array of { code, name, section, students }

Use realistic placeholder values. Export each as default.

## Prompt 3 — Auth Context + Routing

Paste this into Copilot Agent:

Create /src/context/AuthContext.jsx with:

- A React context storing: user object { name, role } and isAuthenticated boolean

- login(role, name) function that sets user and isAuthenticated to true

- logout() function that clears state

- Export AuthProvider and useAuth hook

Create /src/components/shared/ProtectedRoute.jsx:

- If not authenticated: redirect to /login

- If authenticated: render children

Update /src/App.jsx with these routes:

/login -> LoginPage

/admin/dashboard -> AdminDashboard (protected)

/admin/manage-users -> ManageUsers (protected)

/admin/register-user -> RegisterUser (protected)

/teacher/dashboard -> TeacherDashboard (protected)

/teacher/attendance -> MarkAttendance (protected)

/teacher/marks -> ManageMarks (protected)

/student/dashboard -> StudentDashboard (protected)

/student/profile -> MyProfile (protected)

/student/attendance -> AttendancePage (protected)

/student/marks -> MyMarks (protected)

/ -> redirect to /login

All protected routes use ProtectedRoute.

Wrap App in AuthProvider in main.jsx.

## Prompt 4 — Shared Layout Components

Paste this into Copilot Agent:

Create /src/components/shared/Navbar.jsx:

- Fixed top bar with: system name/logo on the left, user name and Logout button on the right

- Logout button calls logout() from useAuth and redirects to /login

- Background: dark navy (#1F4E79), text white

Create /src/components/shared/Sidebar.jsx:

- Receives a "links" prop: array of { label, path }

- Renders profile picture placeholder (grey square), user ID below it

- Renders nav links below. Active link has a highlighted background

- Background: light grey sidebar, active link: navy highlight

Create /src/components/shared/Layout.jsx:

- Wraps Navbar + Sidebar + main content area

- Accepts "links" prop and passes it to Sidebar

- Children render in the main content area (right of sidebar)

Use Tailwind CSS classes for all styling.

## Prompt 5 — Login Page

Paste this into Copilot Agent:

Create /src/components/auth/LoginPage.jsx:

Layout (centered card on light grey background):

- Logo/system name at top center: "Mini Student Portal"

- Subtitle: "Student Management System"

- Username input field

- Password input field (type=password)

- A role selector: three buttons "Admin" ¦ "Teacher" ¦ "Student" (only one active at a time)

- Login button (full width, navy blue)

- A CAPTCHA placeholder box (grey bordered box with text "[CAPTCHA]")

On login button click:

- Call login(selectedRole, "Demo User") from useAuth

- Redirect to the correct dashboard based on role:

Admin -> /admin/dashboard

Teacher -> /teacher/dashboard

Student -> /student/dashboard

Show an error message if no role is selected.

Use Tailwind CSS for styling.

## Prompt 6 — Admin Dashboard

Paste this into Copilot Agent:

Create /src/components/admin/AdminDashboard.jsx:

Use Layout component. Sidebar links:

Dashboard -> /admin/dashboard

Manage Users -> /admin/manage-users

Register User -> /admin/register-user

System Settings -> # (placeholder)

Main content area:

- Heading: "Admin Dashboard"

- Three stat cards in a row:

Total Students (value: 250)

Total Teachers (value: 45)

Total Courses (value: 120)

Each card: label, large number, light blue background, rounded border

- Recent Activity section below stats:

List of 5 activity items, each with a description on the left and a timestamp on the right

Use placeholder text like "Student registered" with "Today, 9:30 AM"

Use Tailwind CSS. Import no external data for now; hardcode the values.

## Prompt 7 — Manage Users Page

Paste this into Copilot Agent:

Create /src/components/admin/ManageUsers.jsx:

Use Layout with same Admin sidebar links.

Main content:

- Heading: "Manage Users"

- Search bar with placeholder "Search by name or ID..." and a Search button

- Two filter tabs: "Students" and "Teachers" (toggle between them)

- User list table with columns: ID, Name, Email, Department, Status, Actions

- Import users from /src/data/mockUsers.js

- Filter displayed rows based on active tab (Student/Teacher role)

- Each row has Edit and Delete buttons

- Edit button: shows an alert "Edit user [name]" for now

- Delete button: removes the user from local state

- Pagination at the bottom: Previous, page numbers 1 2 3, Next buttons

- Show 5 users per page

Use Tailwind CSS. Table should have bordered rows, alternating row shading.

## Prompt 8 — Register New User Page

Paste this into Copilot Agent:

Create /src/components/admin/RegisterUser.jsx:

Use Layout with same Admin sidebar links.

Main content:

- Heading: "Register New User"

- User Type toggle: two buttons "Student" and "Teacher" (one active at a time)

- Form fields (two-column grid):

First Name ¦ Last Name

Email ¦ Phone

Department ¦ Student ID / Employee ID (label changes based on User Type)

Date of Birth (DD/MM/YYYY) ¦ Gender

Address (full width, textarea)

- Three buttons at the bottom:

Cancel -> navigates back to /admin/manage-users

Reset Form -> clears all fields

Register User -> validates that required fields (First Name, Last Name, Email, Department, ID) are not empty.

If valid: show a success alert "User registered successfully" and reset form.

If invalid: highlight empty required fields with a red border.

Use Tailwind CSS. All input fields should have consistent padding and border styling.

## Prompt 9 — Teacher Dashboard

Paste this into Copilot Agent:

Create /src/components/teacher/TeacherDashboard.jsx:

Use Layout with sidebar links:

Dashboard -> /teacher/dashboard

Mark Attendance -> /teacher/attendance

Manage Marks -> /teacher/marks

Import mockTeacher from /src/data/mockTeacher.js.

Main content:

- Heading: "Teacher Dashboard"

- Three stat cards:

Total Classes (from mockTeacher.totalClasses)

Total Students (from mockTeacher.totalStudents)

Pending Tasks (from mockTeacher.pendingTasks)

- "My Classes" section below:

List of class cards. Each card shows:

Course Code (bold)

Course Name

Section and number of students (e.g. "Section A ¦ Students: 35")

A "View" button on the right (shows alert "Viewing [Course Name]" for now)

Use Tailwind CSS.

## Prompt 10 — Mark Attendance Page

Paste this into Copilot Agent:

Create /src/components/teacher/MarkAttendance.jsx:

Use Layout with Teacher sidebar links.

Main content:

- Heading: "Mark Attendance"

- Select Class dropdown (options from mockTeacher.classes)

- Date input (type=date, displays in DD/MM/YYYY format)

- Session dropdown: options "Morning" and "Evening"

- When a class is selected, show a student list table below:

Columns: Student ID ¦ Student Name ¦ Present ¦ Absent

Each row has two radio buttons (Present / Absent)

Show 5 mock student rows (hardcode names and IDs)

- Submit Attendance button at the bottom:

Shows a success alert "Attendance saved for [class name] on [date]"

Use Tailwind CSS.

## Prompt 11 — Manage Marks Page

Paste this into Copilot Agent:

Create /src/components/teacher/ManageMarks.jsx:

Use Layout with Teacher sidebar links.

Main content:

- Heading: "Manage Marks"

- Select Class dropdown (options from mockTeacher.classes)

- Assessment Type dropdown: options "Quiz 1", "Assignment 1", "Mid Term", "Final"

- When both are selected, show a marks entry table:

Columns: Student ID ¦ Student Name ¦ Total Marks ¦ Obtained Marks ¦ Percentage (auto-calculated)

Each row has an editable input for "Obtained Marks" (number, 0-100)

Percentage auto-updates as user types

Show 5 mock student rows

- Save Marks button:

Shows a success alert "Marks saved for [assessment] in [class]"

Use Tailwind CSS.

## Prompt 12 — Student Dashboard

Paste this into Copilot Agent:

Create /src/components/student/StudentDashboard.jsx:

Use Layout with sidebar links:

Dashboard -> /student/dashboard

My Profile -> /student/profile

Attendance -> /student/attendance

My Marks -> /student/marks

Import mockStudents from /src/data/mockStudents.js.

Main content:

- Heading: "Student Dashboard"

- CGPA display box (large centered): show label "CGPA Display", value (e.g. 3.45), subtext "Cumulative Grade Point Average"

- Three stat cards below:

Total Courses ¦ Avg. Attendance ¦ Current Semester

- "Enrolled Courses" section:

List of course rows, each showing:

Course Code (bold) ¦ Course Name ¦ Credits badge on the right

Use Tailwind CSS.

## Prompt 13 — My Profile Page (Student)

Paste this into Copilot Agent:

Create /src/components/student/MyProfile.jsx:

Use Layout with Student sidebar links.

Import mockStudents from /src/data/mockStudents.js.

Main content:

- Heading: "My Profile"

- Two-column info grid (read-only, no inputs):

Full Name ¦ Student ID

Email ¦ Phone

Department ¦ Batch

- Each field shows a label above and the value below in a light-bordered box

- All fields are display-only (not editable)

Use Tailwind CSS.

## Prompt 14 — Attendance Page (Student)

Paste this into Copilot Agent:

Create /src/components/student/AttendancePage.jsx:

Use Layout with Student sidebar links.

Import mockAttendance from /src/data/mockAttendance.js.

Main content:

- Heading: "My Attendance"

- For each course in mockAttendance, render a card:

Top row: Course Code (bold) ¦ Course Name ¦ Attendance % badge (right, colored: green if >=75%, red if <75%)

Second row: Present: XX ¦ Absent: XX ¦ Total: XX

Progress bar: filled percentage based on attendance %

- Cards stacked vertically with spacing between them

Use Tailwind CSS. Color code the attendance percentage and progress bar.

## Prompt 15 — My Marks Page (Student)

Paste this into Copilot Agent:

Create /src/components/student/MyMarks.jsx:

Use Layout with Student sidebar links.

Import mockMarks from /src/data/mockMarks.js.

Main content:

- Heading: "My Marks"

- For each course in mockMarks, render a section:

Course Code - Course Name as section heading

A table with columns: Assessment ¦ Total Marks ¦ Obtained ¦ Percentage

Rows: Quiz 1, Assignment 1, Mid Term, Final, Total

Last row (Total) should be bold

A "Grade: X" badge displayed at the bottom right of each course section

- Sections stacked vertically with spacing

Use Tailwind CSS. Table should have clear borders and alternating row shading.

## Prompt 16 — Final Polish & Navigation Test

Paste this into Copilot Agent:

Review the entire application and apply the following fixes:

1. Color consistency:

- Primary nav color: #1F4E79 (dark navy)

- Active sidebar link: #2E75B6 with white text

- Button primary: #1F4E79, hover: #2E75B6

- Stat cards: light blue background #EBF5FB

2. Responsive layout:

- Sidebar collapses on small screens (md:block, hidden on mobile)

- All tables scroll horizontally on small screens (overflow-x-auto)

3. Navigation:

- Verify all sidebar links navigate to the correct routes

- Verify Logout button clears auth and redirects to /login

- Verify role-based redirects on login work correctly

4. 404 fallback:

- Add a simple "Page Not Found" component for unknown routes

5. Check all pages match wireframe layout: Login, Admin Dashboard,

Manage Users, Register User, Teacher Dashboard, Mark Attendance,

Manage Marks, Student Dashboard, My Profile, Attendance, My Marks.

Fix any broken imports or missing dependencies.

# 7. Tips for Using Copilot Agent Effectively

7.1 Before Each Prompt

- Open the correct file in VS Code before pasting a prompt so Copilot has context.

- If Copilot asks a clarifying question, answer it concisely and confirm before it proceeds.

- After each prompt completes, verify the file was created/updated by checking the explorer.

7.2 When Copilot Gives Wrong Output

- Add more specific constraints to the prompt (e.g., "use only Tailwind classes, no inline styles").

- Tell Copilot what it did wrong: "The sidebar is missing the profile picture placeholder. Add a grey 80x80 square at the top of the sidebar above the user ID."

- For stubborn issues, break the prompt into smaller steps.

7.3 What NOT to Ask Copilot to Add

- Do NOT ask for backend API calls, authentication tokens, or database connections. This is a frontend-only project.

- Do NOT ask for features not in the wireframes (e.g., notifications, email sending, mobile app). These are explicitly out of scope per the project proposal.

- Do NOT ask for third-party integrations (SMS, email, external university systems).

7.4 Testing Each Screen

- After each screen is built, manually click through all buttons and links.

- Check that navigation goes to the correct route.

- Check that mock data renders correctly in tables and cards.

- Verify form validation triggers on submit with empty required fields.

# 8. Final Delivery Checklist

Before submitting the frontend, verify all items below are complete:

- ☐  Login Page renders correctly with role selector and login button

- ☐  Admin Dashboard shows stat cards and recent activity

- ☐  Manage Users shows filterable, paginated user table with Edit/Delete

- ☐  Register New User form validates required fields and resets correctly

- ☐  Teacher Dashboard shows class stats and My Classes list

- ☐  Mark Attendance allows class/date/session selection and student marking

- ☐  Manage Marks allows class/assessment selection and marks entry

- ☐  Student Dashboard shows CGPA, stats, and enrolled courses

- ☐  My Profile displays student info in read-only format

- ☐  Attendance page shows per-course cards with progress bars

- ☐  My Marks page shows per-course assessment tables with grades

- ☐  Navbar shows user name and functional Logout button

- ☐  Sidebar shows correct links per role with active highlighting

- ☐  Role-based routing: each role only sees its own pages

- ☐  Responsive layout: sidebar and tables work on smaller screens

- ☐  No console errors in the browser developer tools

- ☐  All mock data files created and imported correctly

- ☐  Color scheme is consistent across all pages

Mini Student Portal — Frontend Development Plan  |  Team: Standup Comedians  |  8-Week Project